| Objective |  | Activity/Output | Outcome |  | 02 | 03 | 04 | 05 | 06 | 07 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Objective 4: To demonstrate the technical and financial viability and reduce risks for the biomass power/co-generation technologies. |  |  |  |  |  |  |  |  |  |  |
| 4.1 Increased experience on biomass projects through the demonstration plants | (list relevant activities) |  |  | - No. of power plants established and start construction Roi-Et Green completed construction as planned in April 2003. Yala Green started construction in March 2004. - No. of plants operating as planed Roi-Et Green started operating in April 2003. Other 4 biomass power plants (not demo projects) started their operation in 2004. - Percentage of designed capacity operated Roi-Et Green operated with 80% of designed capacity in 2003 and 75% in 2004. - Percentage of investment recovery at the end of GEF project NR. It is estimated that 30% of investment recovery will be achieved by 2006. | /1 - - - | /1 - - - | /1 1/1 75/80% - | - /2 /80% - | - /2 /80% /25% | - /2 /80% /40% |