| Objective | Output | Outcome | 2002 |  | 2003 | 2004 |  | 2005 |  | 2006 |  | 2007 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5. Technical Service Cell as a component of the One-Stop Clearing House provides relevant and useful technical services on biomass utilization for power production to potential biomass power developers and other players in the biomass area |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5.1 Potential developers and other clients such as government organizations, donors and industries are requesting services, which are provided satisfactorily | - No. of request for technical advice received/reviewed by CH 2002: 4 technical plans for biomass related projects reviewed by CH 2003: 25 technical proposals reviewed and advice provided by CH 2004: 19 technical proposals reviewed and advice provided by CH (2002: 9 pre-feasibility studies completed, 1 second opinion given 2 ongoing pre-feasibility studies,1 ongoing detailed feasibility study, 6 ongoing technical activities) (2003: 17 technical proposals reviewed and advice provided by CH, 2 pre-feasibility studies completed, 2 second opinion given 1 ongoing detailed feasibility study, 9 ongoing technical activities) (2004: 14 technical proposals reviewed and advice provided by CH, 5 pre-feasibility studies completed, 3 feasibility studies completed 1 ongoing pre-feasibility study, 42 ongoing technical activities) |  | 4/4 (10/4) | 25/15 (21/15) |  |  | 19/20 (22/20) |  | /20 |  | /20 |  | /20 |
|  | - No. of technical workshop/seminar held 2003: 2 workshops held 2004: 1 workshop held (2003: biomass presentation on Renewable Energy Seminar for office of Ministry of Energy on June 18) (2004: seminar on Biogas Piping System and Utilization) |  | 0/0 | 2/1 (1/1) |  |  | 1/1 (1/1) |  | /1 |  | /1 |  | /1 |
|  |  | - Percentage of clients expressed satisfaction on services provided 2003: 80% of clients expressed satisfaction based on the network list 2004: 80% of clients expressed satisfaction based on responded questionnaires | 70% | 80/70% |  |  | 80/70% |  | /80% |  | /80% |  | /80% |
| Objective 6: Thai Industry production and suppliers of components and equipment for biomass-fuelled power plants, such as biomass feeding systems and boilers, is strengthened |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6.1 Local manufacturing industry (including suppliers) for biomass power and CHP plant components is established |  | - No. of potential partners agreed to form a network 2002: 5 local manufacturers & suppliers established contacts with the CH 2003: 18 potential partners agreed to form the network 2004: 31 potential partners agreed to form the network | 5/5 | 18/10 |  |  | 31/15 |  | /15 |  | /15 |  | /15 |
|  | - No. of technical seminar/ workshop held 2003: 1 technical workshop held (2004: seminar on Covered Lagoon Biogas System in livestock Farms on February 25) |  | 0/0 | 1/1 |  |  | 0/1 (1/1) |  | /1 |  | /1 |  | /1 |
|  | - No. of consultation/ matching (between local manufacturers/power plant investors) 2002: Discussions arranged with donor organizations (DANCED & SIDA for economic support to promote matchmaking between Thai & foreign manufacturers 2003: 3 2004: 7 cases follow up action |  | 0/0 | 3/3 |  |  | 7/3 |  | /4 |  | /4 |  | /4 |

Technical Activities and Outputs - Rice mills & Saw mills

| Activities | 2002 | 2003 | 2004 |
| --- | --- | --- | --- |
| - Saha Pattana Rice Poon Phol – Burirum, 2 MW | - Pre-feasibility study completed (July) |  | - Ongoing - propose consultant service for rice husk power plant project (March) |
| - Nakorn Luang (rice) – Ayutttaya, 2.2 MW | - Pre-feasibility study completed (July) |  |  |
| - Chalotorn (saw) – Choburi, 0.5 MW Chalothorn International (2002) | - Pre-feasibility study completed (July) - Ongoing detailed feasibility study (Sept) - Pre-feasibility study of waste wood completed (Oct) | - Ongoing detailed feasibility study (March) - Proposed project to DANIDA for CDM support: 1 MW parawood fired power plant completed (June) |  |
| - Thai Plywood (rice husk & rice straw) (Saraburi) | - Ongoing boiler fuel switch from fuel oil to biomass for old boilers > 15 years (Oct) | - Boiler fuel switch from fuel oil to biomass completed (March) - Proposed project to DANIDA for CDM support: boiler fuel switch from bunker oil to biomass - completed (June) - Give 2nd opinion on steam by pass system for accumulator tank – completed (June) | - Advise: specification for new biomass boiler – completed (March) - Ongoing advise: selection of new biomass boiler (May) - Ongoing preparation of contract signing for advise on modification of existing biomass boiler (Aug) - Ongoing advise: modification of existing biogas boiler (Nov) |
| - Dao Tanya Kij (rice) |  | - Pre-feasibility study completed (March): 2 MW rice husk power plant |  |
| 6. Supanburi Project |  |  | - Ongoing - propose: consultant service for rice husk fired power plant project (March) |
| 7. Huay Yod Project |  | - Proposed project to DANIDA for CDM support: 22 MW parawood fired power plant – completed (June) |  |

Technical Activities and Outputs - Rice mills & Saw mills

| Activities | 2002 | 2003 | 2004 |
| --- | --- | --- | --- |
| 8. Country Electricity |  | - Proposed project to DANIDA for CDM support: 18 MW rice husk fired power plant - completed (June) | - Propose: consultant service for biomass fired power plant (rice husk) – completed (May) |
| 9. Surin Mungcharoen Green Energy |  | - Proposed project to DANIDA for CDM support: 9 MW rice husk fired power plant - completed (June) - Ongoing 9MW rice husk fired power plant (June) | - Feasibility study, Technical specification, PPA application document – completed (March) - Ongoing 9.9 MW rice husk fired power plant (EPC evaluation & selection) (May), PPA (PEA allowed connection to grid @ 6 MW) (EPC evaluation & selection) (Aug), - EGAT approval of PPA application: 29 Oct 04 (Nov) |
| Palm Oil |  |  |  |
| 1. Asian Palm Oil – 0.5 MW | - Pre-feasibility study completed (Aug) – biogas engine selection - Ongoing: recommend and select biogas engine supplier & design of biogas engine installation (Sep) – completed (Oct) | - Proposed project to DANIDA for CDM support: 0.5 MW biogas power plant – completed (June) |  |
| - Siam Modern Palm | - Pre-feasibility study on selection of steam turbine for new boiler completed (Aug) |  |  |
| 3. Andaman Palm Oil | - Pre-feasibility study on biogas from cover lagoon system (Aug) - completed (Nov) |  |  |
| - Tachana Palm Oil |  |  | - Feasibility study for biogas palm oil – completed (March) - Ongoing CSTR biogas plant detailed design (March) (-September 04) status: scraper installation(Aug) status: piping installation (Nov) |

Technical Activities and Outputs - Palm Oil

| Activities | 2002 | 2003 | 2004 |
| --- | --- | --- | --- |
| - Natural Palm Oil |  | - Proposed project to DANIDA for CDM support: 0.4 MW biogas power plant – completed (June) - Ongoing study on biogas system (June) - Ongoing cooperation to promote biogas for palm oil industrial to implement biogas plant (June) | - Feasibility study for biogas palm oil – completed (March) - Ongoing CSTR biogas plant detailed design (March) (-August 04) - Propose: consultant service for biomass fired power plant project (empty fruit bunch) - completed (May) - Pre-feasibility study biomass power plant (4.5 empty fruit bunch fired power plant) propose: consultant service – completed (Aug) - Ongoing CSTR biogas plant detailed design (status: scraper installation) (Aug), - (status: piping installation) (Nov) |
| 6. Trung Palm Oil |  | - Ongoing study on biogas system (June) |  |
| 7. Lamsung Palm Oil |  |  | - Pre-feasibility study CSTR biogas plant – use of palm oil waste water, propose: consultant service completed (Aug) |
| 8. Thai Taro Palm |  |  | - Pre-feasibility study CSTR biogas plant – use of palm oil waste water, propose: consultant service completed (Aug) |

Technical Activities and Outputs –Tapioca Starch

| Activities | 2002 | 2003 | 2004 |
| --- | --- | --- | --- |
| - Chao Khun Agro Product | - Ongoing pre-feasibility study (Sept) | - Boiler fuel switch from fuel oil to biomass completed (March): recommendation to use tapioca slurry, skin & rhizome as biogas fuel - Proposed project to DANIDA for CDM support: boiler fuel switch from bunker oil to biomass – completed (June) |  |
| - Chaiyaphum Plant Product | - Ongoing pre-feasibility study (Sept) | - Boiler fuel switch from fuel oil to biomass completed (March): recommendation to use tapioca slurry, skin & rhizome as biogas fuel |  |
| Pig Farm |  |  |  |
| 1. Kanchana Group |  |  | - CDM proposal: energy production part – completed (May) - Ongoing pre-feasibility study biogas covered lagoon for pig farm, propose: consultant service (Aug) - Pre-feasibility study biogas covered lagoon for pig farm, propose: consultant service – completed (Nov) |
| 2 Pitsanulok slaughterhouse | - Ongoing evaluation of biogas system (Oct) |  |  |
| - Khon Kaen City’s slaughterhouse | - Ongoing contact to implement biogas system (Oct) - Pre-feasibility study of biogas system completed (Nov) |  | - Fuel switching from bunker oil to biomass (coconut fiber) completed (March) |
| 4. Municipalities - 8 |  | - Proposed project proposal to Econ Fund: biogas from slaughterhouse - completed (June) |  |

Technical Activities and Outputs - Slaughterhouse

| Activities | 2002 | 2003 | 2004 |
| --- | --- | --- | --- |
| 5. Niti-meat (2,000 pigs) |  |  | - Ongoing biogas plant for slaughterhouse (2.5 years) (May) - Ongoing, contract signed of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Aug) |
| 6. Phuket Municipality (400 pigs) |  |  | - Ongoing biogas plant for slaughterhouse (2.5 years) (May) - Ongoing study phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Aug) |
| 7. Tak Municipality (200 pigs) |  |  | - Ongoing biogas plant for slaughterhouse (2.5 years) (May) - Ongoing contract preparation phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Aug), (Nov) |
| 8. Surattani Municipality (200 pigs) |  |  | - Ongoing biogas plant for slaughterhouse (2.5 years) (May) - Ongoing contract preparation phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Aug), (Nov) |
| 9. Chaipattana Farm (Chiang Mai) (400 pigs) |  |  | - Ongoing study phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Aug) - Ongoing biogas plant for slaughterhouse: Econ Fund (2.5 years) – contract signed (Nov) |
| 10. Samplan slaughterhouse (Nakornpratom) (400 pigs) |  |  | - Ongoing study phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Aug) - Ongoing biogas plant for slaughterhouse: Econ Fund (2.5 years) – contract signed (Nov) |

Technical Activities and Outputs – Slaughterhouse

| Activities | 2002 | 2003 | 2004 |
| --- | --- | --- | --- |
| 11. C. Udomsap (Ratchaburi) (200 pigs) |  |  | - Ongoing study phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Aug) - Ongoing contract preparation phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Nov) |
| - Tamsara Municipality (200 pigs) |  |  | - Ongoing contract preparation phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Aug) |
| 13. Department of Livestock Development (DLD) |  |  | - Ongoing design phase of Demo Plant: biogas covered lagoon for pig farms (Aug) - Ongoing preparation of contract signing on design phase of Demo Plant: biogas covered lagoon for pig farms (Nov) |
| 14. Mae Sod Municipality (600 pigs) |  |  | - Ongoing contract preparation phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Nov) |
| 15. Sakaew (200 pigs) |  |  | - Ongoing contract preparation phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Nov) |
| 16. Siam Interpork (1,000 pigs) |  |  | - Ongoing study phase of biogas plant for slaughterhouse: Econ Fund (2.5 years) (Nov) |

Technical Activities and Outputs - Food & Beverage

| Activities | 2002 | 2003 | 2004 |
| --- | --- | --- | --- |
| - New Lamthong Foods Industries | - Ongoing evaluation of biogas system (Oct) - Pre-feasibility study of biogas system completed (November) | - Boiler fuel switch from fuel oil to biomass completed (March): recommendation use of rice husk as biomass fuel & size of boiler |  |
| - Thai Pineapple Co, (TIPCO) |  |  | - Fuel switch from bunker oil to biomass (coconut fiber) – completed (March) - Ongoing study and proposal of consultant service for biogas system (March) - Ongoing study and proposal of consultant service for biogas system (March) – completed (May) - CDM proposal: energy production part |
| 3. Carlsberg |  |  | - Ongoing - propose consultant service for biogas system (March) - Ongoing study & propose: consultant service for biogas system (May) - Study & propose: consultant service on detailed design of CSTR biogas system using sludge from aerobic treatment plant – completed (Aug) |
| 4. Pairojsompong |  |  | - Ongoing - propose consultant service for biogas system (March) - Pre-feasibility study CSTR biogas plant, CDM proposal: energy production part – completed (May) - Ongoing follow up biogas plant (Aug) |
| 5. Si Ong Houng |  | - Ongoing biogas covered lagoon (June) |  |
| 6. Siong Hong Enterprise |  |  | - Advise: waste water treatment & biogas production – completed (March) |
| 7. Thai - MDF |  |  | - Advise: specification for new biomass boiler – completed (March) - Ongoing advise: selection of new biomass boiler (May) |

Technical Activities and Outputs – Others

| Activities | 2002 | 2003 | 2004 |
| --- | --- | --- | --- |
| - Thai Agro Energy |  | - Pre-feasibility study on biomass thermal generation & biogas from waste water (ongoing in March) – completed (June) - Proposed project to DANIDA for CDM support: 150,000 litre/day of ethanol using biogas fuel for steam in the production process - completed (June) |  |
| 2. Chan Charern Foam | - Ongoing boiler fuel switch from fuel oil to biomass (Nov) | - Boiler fuel switch from fuel oil to biomass completed (March): recommend use of reverse osmosis (RV) technology - 700 kW rice husk co-generation plant completed (June) |  |
| 3. Talatthai |  |  | - Pre-feasibility study CSTR biogas plant – completed (March) - Ongoing conceptual engineering design of CSTR biogas plant (March) |
| 4. Glow |  | - Ongoing study on biomass resource & selection of biomass technology (March) |  |
| 5. Siam Cement |  | - Ongoing study on biomass resource & selection of biomass technology (March) |  |
| 6. Inter Fiber Container |  | - Ongoing study on biogas co-generation (March) |  |
| 7. Jiam Pathana |  | - Ongoing co-operation: improvement of gasifier system (March) | - Ongoing cooperation to promote & sell gasifier from Ankur Scientific Energy Technologies Pvt.Ltd. India (Nov) |

Technical Activities and Outputs – Others

| Activities | 2002 | 2003 | 2004 |
| --- | --- | --- | --- |
| 8. Toyota Motor (Thailand) Samutprakarn factory |  |  | - Study & propose: consultant service on detailed design of CSTR biogas system using sludge from aerobic treatment plant – completed (Aug) |
| 9. Toyota Motor Thailand (TMT) Gateway Factory Chachoengsao Province for Toyota Tsusho Corporation (Japan) |  |  | - Ongoing consultancy service for biomass fired co-generation power plant project: 1st phase (progress report #1: 18 Aug 04) - Consultancy service for biomass fired co-generation power plant project: 1st phase – completed (Nov) |
| 10. Obayashi Corporation (Japan) |  |  | - Ongoing consultancy service for Thailand’s biogas market analysis (progress report #1: 27 Aug 04) - Consultancy service for Thailand’s biogas market analysis – completed (Nov) |
| 11. C.P. Trading Group |  |  | - Ongoing advise: biogas fired co-generation options (Nov) |
| 12. Thai Cogeneration | - 2nd opinion of potential biomass in Eastern province completed (Oct) |  |  |
| - San guan Wongse Industrials |  | - 2nd opinion to IFCT on biogas technology completed (March) |  |