Final Report

Mid-Term Evaluation of the UNDP-GEF Project:

Removal of Barriers to Biomass Power Generation and Cogeneration in Thailand (THA: RBBPGC Project)

Submitted to

The Energy for Environment Foundation

Foundation for the Promotion of Public Policy Studies

June 2005

Evaluation Team

Ms. Parichart Siwaraksa		Team leader

Ms. Sunantha Natenuj

Mr. Permsak Natenuj

Dr. Keokam Kraisoraphong

Mr. Suraphol Liamsoongnern

Mr. Chatree Kuasirikun

Ms. Chuenchom S. Greacen		Technical advisor

Contents

Acronyms

Final Evaluation Report

Annex 1	List of Interviewees

Annex 2	Result of the Interviews

Annex 3	Disbursement

Annex 4	Output-Outcome Linkages: Objective 1 (Information and Outreach)

Annex 5	Output-Outcome Linkages: Objective 2 (Policy)

Annex 6	Output-Outcome Linkages: Objective 3 (Finance)

Annex 7	Output-Outcome Linkages: Objective 4 (Demo Plants)

Annex 8	Output-Outcome Linkages: Objectives 5-6 (Technical and Technical Network)

| Acronyms |  |
| --- | --- |
| BOI | Board of Investment |
| BOSCH | Biomass One Stop Service Clearing House |
| CDM | Clean Development Mechanism |
| CSO | Civil Society Organization |
| CSTR | Completely Stirred Tank Reactor |
| DANIDA | Danish International Development Agency |
| DEDE | Department of Alternative Energy Development and Efficiency |
| DNA | Designated National Authority |
| DOEs | Designated Operational Entities |
| DTEC | Department of Technical and Economic Cooperation |
| EB | Executive Board |
| EFE | Energy for Environment Foundation |
| EGAT | Electricity Generating Authority of Thailand |
| EGCO | Electricity Generating Public Company Limited |
| EIA | Environmental Impact Assessment |
| EnCon Fund | Energy Conservation Promotion Fund |
| EPC | Engineering Procurement and construction |
| EPDC | The Electric Power Development Company |
| EPPO | Energy Policy and Planning Office |
| ESCAP | Economic and Social Commission on Asia and the Pacific |
| FTI | Federal of Thai Industry |
| GEF | Global Environment Facility |
| GHG | Green House Gas |
| IFCT | The Industrial Finance Corporation of Thailand |
| IGES | Institute for Global Environment Strategies |
| NEPC | National Energy Policy Council |
| NEPO | National Energy Policy Office |
| NESDB | National Economic and Social Board |
| NSTDA | National Science and Technology Development Agency |
| ONREP | Office of Natural Resource and Environmental Policy and Planning |
| PDD | Project Design Document |
| PEA | Provincial Electricity Authority |
| PIN | Project Idea Note |
| PIR | Project Implementation Review |
| PMO | Project Management Office |
| PP | Project Participants |
| PPA | Power Purchase Agreement |
| PSC | Project Steering Committee |
| RBBPGC | Removal of Barriers to Biomass Power Generation and Co-generation |
| RPS | Renewable Energy Portfolio Standard |
| SPP | Small Power Producers |
| TDRI | Thailand Development Research Institute |
| TEI | Thailand Environment Institute |
| TOR | Term of Reference |
| UNDP | United Nations Development Programme |
| VSPP | Very Small Power Producers |