Annexure 4: ICT sub-programme report

# Background

Steve Topham and Ato Eskinder Tesfaye assessed the operation and impacts of the ICT programme in a series of meetings that took place between 10 October and 30 October 2007. Meetings were held with the representatives of the ICT programme at federal level, and in Benishangul-Gumuz and Amhara regions. Visits were made to three woredas in each region to assess progress of the programme, and inputs were received from other members of the evaluation team who visited other regions and woredas, and met with the ICT programme counterparts at regional level. The Team examined various programme documents and progress reports.

The Team would like to thank all the interviewees for their time and interest in sharing their information and insights.

# Evaluation of main components

## Background

The ICT Sub-Programme is intended to improve productivity and efficiency across the public service through the introduction of new information technologies and e-government systems. The Sub-programme differs from others under PSCAP in that it provides for the supply of services (eg capacity training), goods (computer software and hardware) and facilities (regional information centres). It is important strategically – improvement in other PSCAP sub-programmes is linked to better application of ICT.

This sub-programme is led at the federal level, and has four main components:

- ICT for Human Resource Development: aims to produce an ICT-literate workforce across national and sub-national administrations. It involves the development of human resource strategies to develop ICT skills and awareness, concomitant training programmes and establishment of technical training centres

- ICT for Public Service Delivery and Good Governance: aims to accelerate development processes through ICT applications. It includes provision of necessary software and hardware, customised service applications and improved data collection and analysis.

- ICT Applications for Sector Development: aims to strengthen sector specific information systems at national and sub-national level in a multi-lingual format. It includes provision of necessary software and hardware, customised multi-lingual service applications.

- ICT for Community-based Information Systems and Services: aims to improve community participation and government decision-making processes via effective access to information. It includes provision of information in local languages, establishment of community information access centres and local information broadcasting and media.

The programme relies on close cooperation between the federal and regional elements of the programme. Some objectives are common, while others such as the establishment of Regional Information Centres depend very much on capacity and implementation at that level. The federal ICT Unit provides technical assistance to regions as necessary and on request, but implementation remains the responsibility of the regions. Regional ICT performance varies – in general most progress is being made in SNNP, closely followed by Oromia, Tigray and Amhara. Benishangul-Gumuz is catching up after a relatively slow start, while progress is slower in the other regions.

The programme also contributes to broader ambitions of making Ethiopia globally competitive in ICT usage and development. The introduction of ICT hardware, software and the skills to use them has a catalytic effect on usage. People and organisations become e-ready, and familiarity with and enthusiasm for ICT increases. This leads to a critical mass of a pool of skills and equipment that forms the basis for more ambitious programmes of e-government, and overcomes the tyranny of distance that isolates more remote communities and their structures of government. The ICT programme facilitates advances in economic growth and poverty alleviation, strengthens communication and improves the quality of democracy and good governance.

## ICT for Human Resource Development

Progress against this component has been generally good, and from information presented to the Joint Supervision Mission in April 2007, and the Evaluation Team on 30 October 2007, shows the following federal level achievements:

- Networks operations and maintenance: one month training given to 293 ICT technicians from woredas in Afar, Gambella, Dire Dawa, Harari, Benishangul-Gumuz, Somali and federal institutions

- Advanced networking and PC maintenance: completed for 164 participants from all regions and federal institutions, with a further 75 currently undergoing training

- Interactive and dynamic web page development: completed for 100 trainees from regions and federal institutions, with a further 75 in progress currently

- Service provider appointed for the provision of basic computer training for 750 trainees from federal ministries and agencies

- Service provider appointed for the provision of advanced IT training for 14 EICTDA staff

- Consultants appointed for the development of ICT research and development guidelines, and human resource development strategy

Regional ICT training centres have been set up in SNNP (two), Amhara (one), Benishangul-Gumuz (one) and Tigray (one), while Oromia is at present establishing three centres.

Training manuals have been developed at federal level, and disseminated to regions of adoption and use. However, ICT training demand at regional level is much greater than supply – in some areas there are very few private ICT companies who can supply these services. Some regions make use of international and national UN Volunteers (UNVs) as training and technical support personnel. This programme has around 25 volunteers deployed in regions. Amhara and Tigray are making good use of UNVs, where they provide support in system automation, local area networks, web page design, training, development of manuals, and trouble shooting and maintenance.

## ICT for Public Service Delivery and Good Governance:

Progress against this component has been satisfactory, and federal level activities include:

- Consultants appointed to develop network master plan for 20 federal ministries and agencies

- Bid document prepared for the supply and installation of IT equipment for data centres (currently awaiting no objection letter from World Bank).

- Consultants have been shortlisted for the development of integrated electronic information systems in the Ministries of Agriculture, Education, Trade & Industry, and Revenue Authority, and the Environmental Protection Agency. Technical and financial proposals are due in November 2007. These are substantial projects, and depending on the tender process may require an increase in budget for the ICT programme above the current Birr 43m allocated.

- TORs have been prepared for an information system study of the Environment Protection Authority, and are currently awaiting a no objection letter

Progress has been made on the establishment of regional information centres, with four multi-purpose centres due to be established in EY 2000.

## ICT Applications for Sector Development

There has been little movement in this component. Some manuals and documents have been translated into Amharic, Oromiffa and Tigrina. A consulting company has been contracted for the translation of ICT documents into Afaraf, while negotiations are taking place with Jijiga University for Somali translation services.

## ICT for Community-based Information Systems and Services

There has been relatively little progress against this component. Federal level activities have been limited to:

- Preparation of the technical equipment specification for the establishment of two community radio stations. This equipment will be purchased under the National Competitive Bidding procedure.

- A Request for Proposals has been circulated for education in ICT awareness to be aired o radio and television in five local languages

# Programme Management and Support

## Institutional Arrangements

The EICTDA has a dedicated PSCAP Coordination Unit, staffed by three officials covering respectively coordination, finance and procurement. The unit has been in place for 15 months, has substantial delegated authority on payments and purchases, and reports directly to the EICTDA Director.

The unit benefits from the presence of a coordinator who previously worked in the MCB PPD, and so is very familiar with the procedures, aims and objectives of PSCAP.

The EICTDA is the lead national agency on ICT development, and the ICT units benefits from the institutional knowledge available from the agencies other programmes and projects; these include Information & Communication Technology Assisted Development (ICTAD), E-Government, HRD and Research Coordination, and ICT for Community Development.

## Coordination with MCB, other sub-programmes and regions

The ICT Unit works hard to develop and maintain good relationships with MCB and counterparts and beneficiary institutions at federal and regional levels. It communicates regularly, and holds a three-day workshop twice each year with its regional counterparts to assess progress, discuss matters arising from the implementation of the programme, and lay the foundations for annual plans. The Unit also strives to improve programme efficiency and quality by circulating information on best practices and problem solving among regions.

## Planning and resource allocation

The ICT Unit strives to develop the programme plans in conjunction with its partners in time with the annual PSCAP planning cycle. These are submitted to the MCB on time, but real hold-ups occur after the budget allocation from MOFED. This necessitates revising the plan against the new financial share, and developing the PPA and procurement plan. Delays are due to slow approvals from the World Bank, and the need to wait for slower regions to submit their plans. While this is important in terms of overall fiduciary duty, it has a negative impact on the rate of delivery and momentum of the programme.

The ICT Unit has welcomed the commitment by the MCB to switch to a ‘first-come, first-served’ approach in sending plans through for approval.

## Procurement

Apart from the problems with delays mentioned above, the ICT Unit reported instances of unpredictability in decisions from the World Bank with no objection responses. As part of its role in promoting best practice and easing programme bureaucracy, the Unit circulates examples of TORs, RFPs and bid documents that have received no objections among regions. However, in practice, the sample documents that previously have received no objections are referred back when used by other regions or agencies. This seems to indicate a lack of consistency in no objection decisions from the World Bank.

There were numerous complaints from regional counterparts that IT goods procured under ICB procedures were of poorer quality and/or more expensive than those obtained under NCB. If so, this discredits the ICB process, and reduces confidence in the programme as a whole. The Evaluation Team were unable to obtain any document setting out a quality assessment of these reported cases. If not already done, the Evaluation Team recommends that the ICT Unit conducts an evaluation of these purchases and assess them against factors of quality, cost and time taken to be delivered.

The ICT Unit has made a formal request to the World Bank that it be given delegated authority to conduct ICB procurement under PSCAP. It complies with capacity and systems requirements, and matches the precedent set by the ICTAD programme, which is hosted by the EICTDA. The ICTAD programme is also part-funded by the World Bank. A decision on this request is still awaited.

## Monitoring and evaluation

Regions submit quarterly progress reports to the ICT Unit, which are consolidated into overall programme assessments. These are primarily quantitative measures of activities undertaken. However, the ICT Unit worked with the EICTDA’s ICT for HR Development team to begin a process of evaluating outcomes as well as activities. This year a sample survey was carried out among regions and woredas to gauge the results of training activities (for example, number of regional web pages developed following training, and the degree to which woredas are attempting to carry out their own ICT maintenance, upgrades and repairs). This process should be consolidated and regularised. The Evaluation Team noted that the Unit plans to secure a consultant to develop a systematic approach to evaluating training impacts in the regions, and recommends that this be pursued actively.

## Information, education and communication

The Evaluation Team were not made aware of any specific IEC policy for the PSCAP ICT programme, although support is given to activities that raise public awareness. The ICT Unit should consider developing a specific IEC policy to guide its activities.

# Assessment of cross-cutting issues

Gender-disaggregated information on participants in training courses is available, in line with the PIP output indicators. Other than that there is little evidence on mainstreaming of the three cross-cutting issues in the ICT programme.

ICT applications provide important opportunities for women to develop technical skills in what is still in Ethiopia a non-traditional area. The programme would benefit from developing a specific gender-focused strategy on approaches to increasing and supporting such opportunities.

# Overall assessment

The ICT programme is showing satisfactory progress, although ground needs to be made up in on the components for Applications for Sector Development and Community-based information systems and development. Despite shortages of training and consultancy service providers outside Addis Ababa the programme has a national reach, and progress, albeit slow, is being achieved.

Overall coordination of the programme is seen as very good, with consistent communications between federal and regional sub-programmes. Procurement is functional but lengthy, and has a negative impact on pace of delivery.

More attention needs to be paid to outcome evaluation, and consolidating programme responses to mainstreaming cross-cutting issues, particularly gender.

# Lessons learnt and recommendations

The ICT programme shows important lessons in the effect that competent and committed programme management has on delivery. The dedicated ICT Unit in the EICTDA is working well, and is able to take on more responsibility for procurement.

The Evaluation Team makes the following recommendations:

- The World Bank should expedite the decision on delegating ICB authority to the ICT Unit

- The ICT Unit should conduct an evaluation of recent purchases of ICT equipment under ICB procedures to assess whether complaints of poor quality and expense are justified. The evaluation should be made against factors of quality, cost and time taken to be delivered, and should include recommendations on future practice.

- The ICT Unit continue to strengthen its activities on evaluating outcomes as well as activities in its programme

- The ICT Unit should establish a website for the PSCAP ICT programme, similar to the excellent site hosted on the ICTAD project

- The ICT Unit should consider developing a specific IEC policy to guide its activities

- The ICT Unit develop a specific gender-focused strategy for the programme, with a particular focus on increasing and supporting opportunities for women to obtain advanced technical skills in ICT

# References

UNDP (August 2005). Impact Assessment of National UNV Programme in Ethiopia